| Order | ID | Product Backlog Item | User Story | Acceptance Criteria | Priority | Estimated hour |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | PB-001 | Patient Registration | As a patient, I want to register into the system so that I can create an account and use clinic services. | Patient can enter: - name - phone number - email - date of birth - age - System validates entered information - System stores patient data - System displays confirmation message after successful registration - System shows error message if information is missing or invalid | High | 6hrs |
| 2 | PB-002 | Validate Registration Data | As a system, I want to validate entered patient information so that incorrect or incomplete data is prevented | - Required fields cannot be empty - Email must follow correct format - Age must be numeric - System highlights invalid fields - Registration is blocked until errors are corrected | High | 4hrs |
| 3 | PB-003 | Display Registration Errors. | As a patient, I want to see error messages when registration data is invalid so that I can correct my information | - System displays clear error messages - Error messages explain what is incorrect - User can correct information and resubmit - Error messages disappear after correction | High | 2hrs |
| 4 | PB-004 | Store Patient Data in Database | As a system, I want to store patient information securely so that records are maintained permanently | • Patient data is stored permanently • Stored data can be retrieved later • Database saves updates correctly • System prevents duplicate patient records | High | 3hrs |
| 5 | PB-005 | Patient Login. | As a patient, I want to log into the system so that I can access my dashboard and appointments.. | • Patient can enter username and password • System validates login credentials • System grants access after successful login • System opens patient dashboard • System shows error message for incorrect login details | High | 5hr |
| 6 | PB-006 | Receptionist Authentication | As a receptionist, I want secure login access so that only authorized staff can modify patient data | • Receptionist can log into the system securely • Invalid login attempts show error messages • Only authenticated receptionists can modify patient data | High | 3hr |
| 7 | PB-007 | Search Patient Record. | As a receptionist, I want to search for patient records so that I can quickly find patient information | • Receptionist can search by patient name or ID • Matching patient records are displayed • System shows message if patient is not found | High | 3hrs |
| 8 | PB-008 | Edit Patient Information.. | . As a receptionist, I want to update patient information so that records remain accurate. | • Receptionist can search and select patient • Receptionist can modify patient details • System validates updated information • System saves changes successfully • Confirmation message is displayed | High | 4hrs |
| 9 | PB-009 | Appointment Completion.. | As a doctor, I want to mark appointments as completed so that patient visits are properly tracked | • Doctor can select appointment • Doctor can mark appointment as completed • System stores updated appointment status • Completed appointment is visible in the system | High | 3hrs |
| 10 | PB-010 | Add Doctor Notes. | As a doctor, I want to add notes to completed appointments so that patient visit details are stored | • Doctor can enter appointment notes • Notes are stored with appointment record • Notes remain available for future viewing | High | 2hrs |
| 11 | PB-011 | Remove Patient Record | As a receptionist, I want to remove patient records so that outdated or unnecessary records can be deleted | • Receptionist can select patient record • System asks for deletion confirmation • System removes patient record after confirmation • System prevents deletion of linked records • Confirmation message is displayed | Medium | 4hrs |
| 12 | PB-012 | Patient Dashboard.. | As a patient, I want to access a dashboard after login so that I can view available system function | • Dashboard opens after successful login • Patient can access available functions • Dashboard displays patient information clearly | Medium | 4hrs |
| 13 | PB-013 | Cancel Registration/Login Process | As a user, I want to cancel actions so that I can safely exit without saving changes | • User can cancel current action • System closes or resets current form • Unsaved changes are discarded • User returns to previous screen safely | Low | 2hrs |
| 14 | PB-014 | Display Completed Appointment Message.. | As a system, I want to notify doctors if an appointment is already completed so that duplicate actions are avoided. | •System detects already completed appointments • System displays warning message • Duplicate completion is prevented | Low | 2hrs |