Sprint 1

Sprint Goal

The goal of Sprint 1 was to complete the initial clinic management functionalities and divide responsibilities among team members. The sprint focused on patient registration, editing and removing patient records, along with creating use case descriptions, diagrams, GUI design, Java implementation, and database preparation.

Sprint Duration

4–5 Days

Sprint 1 Tasks

| Team Member | Responsibility |
| --- | --- |
| Esmita | Use Case Descriptions |
| Anushka | Diagrams |
| Mourice | GUI |
| Slavomir | Java Code |
| Miki | Database |

Sprint Backlog

| Task | Estimated Hours |
| --- | --- |
| Register Patient | 6 hrs |
| Edit Patient | 4 hrs |
| Remove Patient | 4 hrs |
| Use Case Descriptions | 5 hrs |
| Diagrams | 5 hrs |
| GUI Design | 6 hrs |
| JAVA Code | 7 hrs |
| Database setup | 3 hrs |

Total work = 40 hours

Sprint 1 Burndown Data

| Time Remaining (days) | Ideal Burndown | Actual Burndown |
| --- | --- | --- |
| 5 | 40 | 40 |
| 4 | 32 | 35 |
| 3 | 24 | 27 |
| 2 | 16 | 18 |
| 1 | 8 | 7 |
| 0 | 0 | 0 |

Sprint 1 Burndown chart

Sprint 2

Sprint Goal

The goal of Sprint 2 was to complete the remaining use case descriptions, diagrams, and database diagram documentation for the clinic management system.

Sprint Duration

3 Days

Sprint 2 Team Responsibilities

| Team Member | Responsibility |
| --- | --- |
| Esmita | Use Cases 1 and 2 and their activity diagrams |
| Anushka | Use Cases 4 and 6 and their activity diagrams |
| Mourice | Use Cases 7 and 8 and their activity diagrams |
| Slavomir | Use Cases 9 and 10 and their activity diagrams |
| Miki | Database Diagram |

Sprint 2 Backlog

| Task | Estimated Hours |
| --- | --- |
| Use Case Descriptions | 8 hrs |
| Activity Diagrams | 7 hrs |
| Database Diagram | 4 hrs |
| Documentation Editing | 3 hrs |

Total work = 22 hours

Sprint 2 Burndown Chart Data

| Time Remaining (Days) | Ideal Burndown | Actual Burndown |
| --- | --- | --- |
| 3 | 22 | 22 |
| 2 | 15 | 17 |
| 1 | 7 | 9 |
| 0 | 0 | 0 |

Sprint 2 Burndown Chart

Sprint 3

Sprint Goal

The goal of Sprint 3 was to complete the final implementation tasks of the clinic management system, including database connection, appointment booking functionality, login system, system sequence diagrams, and project tracking documentation.

Sprint Duration

3–4 Days

Sprint 3 Team Responsibilities

| Team Member | Responsibility |
| --- | --- |
| Miki | Database connection |
| Mourice | Appointment booking |
| Slavomir | Login system & System Sequence Diagrams |
| Anushka | Product Backlog |
| Esmita | Burndown Charts |

Sprint 3 Backlog

| Task | Estimated Hours |
| --- | --- |
| Database Connection | 7 hrs |
| Appointment Booking | 6 hrs |
| Login System | 5 hrs |
| System Sequence Diagrams | 4 hrs |
| Product Backlog Update | 2 hrs |
| Burndown Chart Creation | 2 hrs |

Total work hours = 26 hours

Sprint 3 Burndown Chart Data

| Time Remaining (Days) | Ideal Burndown | Actual Burndown |
| --- | --- | --- |
| 4 | 26 | 26 |
| 3 | 19 | 21 |
| 2 | 13 | 15 |
| 1 | 6 | 7 |
| 0 | 0 | 0 |

Sprint 3 Burndown Chart